PartyHub — 30-Day Roadmap

I'll remember this conversation. When you come back any day, just tell me "continue PartyHub Day X" and I'll know exactly where you are.

Phase 1: Project Setup (Days 1-2)

Day 1 — Project Init & Supabase Setup

- Create React app with Vite

- Install Tailwind CSS, Framer Motion, React Router, Supabase JS

- Set up folder structure: /components, /pages, /lib, /hooks, /context

- Create Supabase project

- Design database schema — tables: users, venues, events, bookings, reviews

- Set up Supabase client connection in React

- Create Express.js backend, install dependencies

- Connect backend to Supabase

Day 2 — Database Schema & Backend Foundation

- Create all Supabase tables with relationships:

  - users (id, name, email, role, avatar, phone)

  - venues (id, owner_id, name, description, location, images, category)

  - events (id, venue_id, title, description, poster, price, capacity, date, time, type)

  - bookings (id, user_id, event_id, type, status, qr_code, amount)

  - reviews (id, user_id, venue_id, music, food, crowd, safety, atmosphere, comment)

  - squads (id, name, leader_id, event_id, created_at)

  - squad_members (id, squad_id, user_id, status, amount_owed, paid)

  - notifications (id, user_id, title, message, read, type)

- Set up Row Level Security (RLS) policies

- Create basic Express routes structure

Phase 2: Authentication (Days 3-4)

Day 3 — Auth Backend

- Set up Supabase Auth (Email + Google + Phone OTP)

- Create auth middleware in Express

- Role-based access: Customer / Venue Owner / Admin

- Create /auth/signup, /auth/login, /auth/logout routes

- Test auth flow with Postman

Day 4 — Auth Frontend

- Build Login page (email + Google + phone)

- Build Signup page with role selection

- Create Auth Context / Provider in React

- Protected routes (redirect if not logged in)

- Build user profile page (view + edit)

- Style everything — dark theme, glassmorphism cards, smooth transitions

Phase 3: Event Discovery — The Homepage (Days 5-8)

Day 5 — Homepage Layout & Design

- Build Navbar (logo, search, notifications bell, profile avatar)

- Build Hero section with animated tagline

- Build category tabs: Trending / Tonight / Weekend / Student Deals / Near Me

- Build Event Card component (poster, title, venue, date, price, Party Meter indicator)

- Responsive grid layout

Day 6 — Event Discovery Backend

- API routes: /events/trending, /events/tonight, /events/weekend, /events/student-deals

- Search API: /events/search?q=keyword&category=&city=

- Filter by: price range, date, type, distance

- Pagination support

- Connect frontend to APIs, show real data

Day 7 — Event Detail Page

- Build Event Detail page: poster, title, description, venue info, price tiers, date/time, capacity left

- "Book Now" CTA button

- Show Party Meter™ status (🟢🟡🔴)

- Show related events at bottom

- Share event button

- Backend: /events/:id route

Day 8 — Search & Filters

- Build Search page with live search

- Filter sidebar: Category, Price Range, Date, Distance, Vibe/Mood

- Sort by: Price (low-high), Popularity, Date, Distance

- Debounced search input

- "No results" empty state with suggestions

Phase 4: Venue Profiles (Days 9-11)

Day 9 — Venue Profile Page

- Build Venue Detail page: image gallery, description, location map, contact

- Upcoming events section (cards)

- Reviews section with average PartyHub Score

- "Reserve Table" and "Follow Venue" buttons

- Backend: /venues/:id, /venues/:id/events

Day 10 — Venue Owner Dashboard (Part 1)

- Build Owner Dashboard layout (sidebar navigation)

- "My Venue" page — edit venue details, upload images

- "Create Event" form — title, description, poster upload, price tiers, capacity, date/time, category

- Backend: CRUD routes for events (create, read, update, delete)

- Supabase Storage for image uploads

Day 11 — Venue Owner Dashboard (Part 2)

- "My Events" page — list all events, edit/delete

- "Bookings" page — see who booked, booking status

- Basic stats cards: Total Bookings, Revenue, Upcoming Events

- Backend: /owner/events, /owner/bookings

Phase 5: Booking & Reservation System (Days 12-15)

Day 12 — Booking Flow (Frontend)

- Build Booking page: select ticket type (General / Couple / VIP)

- Table reservation: select table type (Regular / Premium / VIP)

- Quantity selector

- Price calculation summary

- "Proceed to Pay" button

Day 13 — Razorpay Payment Integration

- Set up Razorpay account & API keys

- Backend: Create order → /bookings/create-order

- Frontend: Razorpay checkout popup

- Backend: Verify payment → /bookings/verify-payment

- On success: create booking record in Supabase, reduce capacity

Day 14 — QR Ticketing

- After successful payment, generate QR code (contains booking ID)

- Build "My Bookings" page — list all bookings with QR codes

- Build Booking Detail page — QR code, booking ID, event info, status

- Download QR as image option

Day 15 — Venue QR Scanner

- Build QR Scanner page for venue owners (use device camera)

- Scan QR → hit API → verify booking → mark as "Checked-In"

- Backend: /bookings/:id/checkin

- Status flow: Booked → Checked-In

- Show success/error animation on scan

Phase 6: Squad Planning (Days 16-19)

Day 16 — Create & Manage Squads

- Build "Create Squad" form — name, select event, invite friends

- Backend: /squads/create, /squads/:id

- Build Squad Detail page — event info, member list, RSVP status

- Squad Leader marked with badge

Day 17 — Squad Invitations

- Invite via shareable link or in-app user search

- Build invite notification + accept/reject flow

- Backend: /squads/:id/invite, /squads/:id/respond

- Real-time member status updates (Supabase Realtime)

- Member list shows: Accepted ✅ / Pending ⏳ / Rejected ❌

Day 18 — Expense Splitting

- After booking, auto-calculate split per member

- Build expense tracker UI — who owes what, who paid

- "Mark as Paid" button for each member

- Send payment reminder notification

- Backend: /squads/:id/expenses

Day 19 — Squad Polish

- "My Squads" page — list all squads (active / past)

- Squad activity feed (who joined, who paid, event reminders)

- Squad Leader can remove members, cancel squad

- Smooth animations for status changes

Phase 7: Reviews & Ratings (Days 20-21)

Day 20 — Review System

- Build Review form — rate: Music, Food, Crowd, Safety, Atmosphere (star rating)

- Text review + optional photo upload

- Only allow review if user attended (check booking)

- Backend: /reviews/create, /venues/:id/reviews

Day 21 — PartyHub Score & Display

- Calculate overall PartyHub Score (weighted average of 5 categories)

- Display score on Venue Profile page with breakdown chart

- Review list with user avatar, rating, comment, date

- Sort reviews: Most Recent / Highest / Lowest

- Helpful / Report review buttons

Phase 8: Unique Features (Days 22-25)

Day 22 — Party Meter™

- Calculate crowd level from bookings vs capacity percentage

- 0-40% = 🟢 Chill, 40-75% = 🟡 Moderate, 75%+ = 🔴 Packed

- Show on Event Card and Event Detail page

- Real-time updates using Supabase Realtime subscriptions

- Animated meter UI with color transitions

Day 23 — Budget Planner

- Build Budget Planner page — user enters budget amount

- Backend filters events where (entry + estimated food) ≤ budget

- Show matching events sorted by best value

- Display breakdown: Entry ₹X + Food ~₹Y = Total ~₹Z

- "Plan My Night" CTA

Day 24 — Student Mode

- Build Student section — separate tab/page

- Categories: Student Nights, College Fests, Workshops, Open Mics

- Student verification (college email or ID upload)

- Exclusive discounts badge on eligible events

- Backend: filter events by is_student_deal = true

Day 25 — Last-Minute Deals + Safety

- Last-Minute Deals section — events starting in <3 hours with unsold capacity

- Flash discount badge + countdown timer

- Safety features: Share Location button (Web Share API), SOS button (sends SMS/notification to emergency contacts)

- Venue Safety Score displayed on venue profile

Phase 9: Notifications & Realtime (Days 26-27)

Day 26 — Notification System

- Build Notification bell icon with unread count badge

- Notification dropdown — list of all notifications

- Types: booking confirmation, event reminder, squad invite, new event, special offer

- Mark as read, mark all as read

- Backend: /notifications CRUD + Supabase Realtime

Day 27 — Push Notifications + Email

- Set up Firebase Cloud Messaging (FCM) for browser push notifications

- Event reminders: 24hr and 1hr before

- Booking confirmation email via Nodemailer

- New event from followed venue notification

- Squad updates (member joined, payment reminder)

Phase 10: Analytics Dashboard (Day 28)

Day 28 — Owner Analytics

- Revenue chart (daily/weekly/monthly) using Recharts

- Total bookings count + trend

- Most popular events (bar chart)

- Peak booking times (heatmap or line chart)

- Customer demographics (pie chart)

- Export data as CSV

Phase 11: Admin Panel (Day 29)

Day 29 — Admin Dashboard

- Build Admin panel — protected route (admin role only)

- Verify/reject venue applications

- Manage users (view, suspend, delete)

- Moderate reviews (remove inappropriate content)

- Platform stats: total users, total events, total revenue

- Content moderation queue

Phase 12: Polish & Deploy (Days 30-32)

Day 30 — UI Polish

- Responsive design check (mobile, tablet, desktop)

- Loading skeletons on all pages

- Error states and empty states

- Smooth page transitions (Framer Motion)

- Dark mode toggle

- Final color palette and typography consistency

Day 31 — Testing & Bug Fixes

- Test full user flow: signup → discover → book → QR → review

- Test owner flow: register venue → create event → manage bookings → scan QR

- Test squad flow: create → invite → accept → split → pay

- Fix all bugs

- Performance optimization (lazy loading, image compression)

Day 32 — Deploy

- Deploy frontend to Vercel

- Deploy backend to Render

- Supabase already cloud-hosted

- Set up environment variables

- Custom domain (if available)

- Final smoke test on production

- 🚀 LAUNCH